PROJECT PLAN DOCUMENT APPROVAL SIGNATURES

Member 1(Leader)

_______________          _______________          _______________ Name                                                              Signature                                                        Date

Member 2

_______________          _______________          _______________ Name                                                              Signature                                                        Date

Member 3

_______________          _______________          _______________ Name                                                              Signature                                                        Date

Stakeholders

_______________                                                        _______________                                                            Signature                                                                                                                                   Date

Supervisor

_______________          _______________          _______________ Name                                                              Signature                                                        Date

Change History

| Version | Date | Changed by | Description |
| --- | --- | --- | --- |

Remarks

_____________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

________________

Signature

DR. ONAIZA MAQBOOL Professor, QAU Islamabad

Table of Contents

1. Project Overview	5

1.1 Project Summary	5

1.2 Purpose, Scope, and Objectives	5

1.3 Assumptions and Constraints	6

1.4 Project Deliverables	6

1.5 Schedule Summary	7

2. References	7

3. Definitions	7

4. Project Context	7

4.1 Process Model	7

4.2 Methods, Tools, and Techniques	8

4.3 Product Acceptance Plan	8

5. Project Planning	9

5.1 Project Work Plan	9

5.2 Work Activities	9

5.3 Schedule Allocation	10

5.4 Resource Allocation	11

8. Supporting Process Plans	12

8.1 Risk Management	12

Task Division	12

# 1. Project Overview

## 1.1 Project Summary

The main aim of this project is to develop a system that allows the department to manage and track various events (e.g., seminars, competitions) that students can participate in. The system will allow the department to:

- Announce events.

- Set event requirements.

- Manage student registrations.

- Provide post-event updates (e.g., news, pictures).

- Enable attendees to rate events.

## 1.2 Purpose, Scope, and Objectives

Purpose:

- To create a centralized platform for the department to manage events, track student participation, and allow post-event feedback and updates as such a system doesn’t currently exist in our current department.

Scope:

- Context: Desktop based system for managing event announcements, registrations, and post-event activities.

- Functions:

  - Allow the department to announce events (internal or external).

  - Set event requirements (e.g., eligibility, maximum participants).

  - Allow students to register for events.

  - Upload post-event updates (news, pictures).

  - Allow teachers and students to rate events.

Objectives:

- Provide a centralized platform for event management.

- Streamline the process of event announcements, registrations, and post-event updates.

- Enable feedback attendees through event ratings.

## 1.3 Assumptions and Constraints

Assumptions:

- The department will provide accurate event details and requirements.

- Attendees will use the system to register and rate events.

- The system will be used only by the department and its students.

- Another department may register If they want to join the event.

Constraints:

- The system will be a desktop platform.

- The project must be completed within this semester.

- The system will be available only in English.

- The software will be built using Java programming language.

## 1.4 Project Deliverables

- Documents:

  - Project Plan

  - Software Requirements Specification (SRS)

  - Analysis Document

  - Design Document

- Fully Functional Software:

  - Event announcement and management system.

  - Student registration module.

  - Post-event updates and rating system.

- Testing Reports:

  - Quality assurance and testing reports.

- User Guidelines:

  - System manuals to assist users in navigating the software.

## 1.5 Schedule Summary

- Phase 1 (Planning): 1 week

- Phase 2 (Analysis): 3 weeks

- Phase 3 (Design): 4 weeks

- Phase 4 (Development): 4 weeks

- Phase 5 (Testing): 1 week

# 2. References

- IEEE Software Construction Guideline. ISO/IEC/IEEE 16326:2019(E)

- Project Libre manual version 0.1-October 6, 2012.

# 3. Definitions

- Event: Any activity organized by the department or external organizations.

- Registration: The process by which students sign up to participate in an event.

- Post-Event Updates: Any type of information uploaded after an event.

- Rating: Feedback provided by teachers and students about the event.

# 4. Project Context

## 4.1 Process Model

The project will adopt a Waterfall process model to ensure a structured and sequential development approach. The Waterfall model will allow for clear documentation, well-defined phases, and a systematic progression through requirements gathering, design, implementation, testing, deployment, and maintenance.

Key Features to be Developed in Phases:

- Event announcement module.

- Event requirements and registration module.

- Event rating module.

## 4.2 Methods, Tools, and Techniques

Methods:

- Waterfall Methodology: For managing development through a sequential process.

- Object-Oriented Programming (OOP): For managing software architecture.

Tools:

- Java: Programming language.

- IntelliJ Idea: Code editor.

- MySQL: Database management for storing event details, registrations, and ratings.

- Figma: For designing the user interface.

- Git/GitHub: For version control.

Techniques:

- Regular stakeholder meetings to gather requirements and feedback.

- Weekly team meetings to track progress and resolve blockers.

## 4.3 Product Acceptance Plan

Acceptance Criteria:

- Event Announcement:

  - The department should be able to create, modify, and delete event announcements.

  - Events should have clear requirements (e.g., eligibility, maximum participants).

- Student Registration:

  - Students should be able to register for events.

  - The system should confirm successful registration and notify students.

- Post-Event Updates:

  - The department should be able to upload news, pictures, or other updates after the event.

- Event Ratings:

  - Teachers and students should be able to rate events.

  - The system should calculate and display average ratings.

# 5. Project Planning

## 5.1 Project Work Plan

The project will follow the Scrum model with clearly defined sprints. Each sprint will include planning, analysis, design, development, and testing phases.

Key Phases:

- Planning: Define project scope, objectives, and timelines.

- Analysis: Gather requirements for event management, registration, and ratings.

- Design: Create prototypes and architectural designs for the system.

- Development: Implement the event announcement, registration, and rating modules.

- Testing: Test the system for functionality, usability, and performance.

## 5.2 Work Activities

- Sprint 1: Event announcement module.

- Sprint 2: Event requirements and registration module.

- Sprint 3: Post-event updates module.

- Sprint 4: Event rating module.

## 5.3 Schedule Allocation

- Gantt Chart

## 5.4 Resource Allocation

# 8. Supporting Process Plans

## 8.1 Risk Management

Risk Identification:

- Technological Risks: Issues with integrating Java, MySQL, or other tools.

- Scheduling Risks: Delays in development or testing phases.

- Personnel Risks: Unavailability of team members.

Risk Mitigation:

- Regular code reviews and testing.

- Cross-training team members to cover multiple roles.

- Using Project Libre to track milestones and reallocate resources if needed.

# Task Division

Abdul Salam: Section1 – 3 (Team lead)

Haider Ali Khan: Section 4 & 8

M Zain-ul-Abideen: Section 5